## Slide 1: Wearable Computing Systems eyeDrops
Lab Course 2016 / 2017
Marlene Fiedler
Lorenz Miething
Benjamin Thiemann
Albert-Ludwigs-Universität Freiburg
Notes: Begrüßung
Name
Thema

## Slide 2: Contents
Motivation
Project Idea
Plan A
Plan B
Plan C
Other possible applications
Project plan
Summary

## Slide 3: Motivation
Dry eyes due to looking at computer monitor
 increased probability of eye infections
 damage of the corneal surface
 itchy eyes
https://hylo.de/wp-content/uploads/2015/11/pc-arbeit-trockene-augen.jpg

## Slide 4: Idea
Sensor that detects blinking
  Proximity Sensor
  Light Sensor
  Motion Sensor
http://www.vishay.com/docs/83476/vcnl4020.pdf
Notes: http://www.vishay.com/docs/83476/vcnl4020.pdf

## Slide 5: Idea
Sensor that detects blinking
  Proximity Sensor
  Light Sensor
  Motion Sensor
Attached to eye glasses
https://www.blogcdn.com/www.engadget.com/media/2013/05/glasslead.jpg
Notes: Explain that we want to attach the sensor to the wearers own glasses!

## Slide 6: Idea
Sensor that detects blinking
  Proximity Sensor
  Light Sensor
  Motion Sensor
Attached to eye glasses
Blurring of monitor to trigger blinking
http://www.chip.de/ii/770454642_c0a8e0f884.jpg

## Slide 7: Plan A - best case scenario
Build reliable blink detection system
  Distance or ambient light sensor
  Proof of concept
  Bluetooth communication
  3D-printed casing
  Software for all operating systems to blurr full screen
  Power with solar cell
Survey to test system performance
Develop additional applications with „blink“ as input

## Slide 8: Plan B – alternative scenario
Use Google Glass instead of self built blink detector
  Software for all operating systems to blurr screen
  Focus on software and additional applications
http://betanews.com/wp-content/uploads/2015/01/google_glass-800x450.jpg
Communication between Google Glass and PC
Blurr the screen
Additional applications
Survey to test system performance

## Slide 9: Plan C – worst case scenario
Use Google Glass instead of self built blink detector
  Simplified software for one OS
http://betanews.com/wp-content/uploads/2015/01/google_glass-800x450.jpg

## Slide 10: Other possible applications
Prevention of microsleep when driving
 acoustic signal
Simple games
Input device for disabled people
http://partner.a-z.ch/partnersite/schweiz/jeder-fuenfte-verkehrsunfall-wegen-sekundenschlaf-100812548

## Slide 11: Project plan

## Slide 12: Task distribution
Hardware design and building (Marlene, Lorenz)
Case design (Marlene)
Software design and development (Everybody)
  RFDuino (Lorenz)
  PC (Benjamin)
Project management (Benjamin)
Survey (Marlene, Benjamin)

## Slide 13: Summary
Wearable blink detection system
Unconscious blink triggering
Long term protection against dry eyes
Use blink as input for various applications

## Slide 14
Thank you for your attention!